Determine Team Capacity and Size User Stories

Work-King Your Personalized Fitness Companion

Team Name: Team 1

Scrum Master: Srijan Shrestha

Product Owner: Sameer Baral

Developers: Roshan Khatri, Crystal Ghimire, Yojit Gautam

Analyst/Writer: Yam Karki

Testers: Roshan Khatri and Crystal Ghimire, Swapnil Pandey

Team Composition and Roles

| Name | Role | Key Skills / Responsibilities |
| --- | --- | --- |
| Srijan Shrestha | Scrum Master / Backend Developer | Leads sprints, manages workflow, ensures Agile practices, contributes to backend and database logic. |
| Sameer Baral | Product Owner | Defines project vision, prioritizes backlog, ensures user needs are met. |
| Roshan Khatri | Developer / Tester | Oversees backend logic, testing, API integration, and debugging. |
| Crystal Ghimire | Developer / Tester | Focuses on frontend functionality, builds user interactions, and ensures usability. |
| Yojit Gautam | UI/UX & Database Manager | Designs database structure, manages UI flow, and ensures user-friendly layouts. |
| Swapnil Pandey | Designer/Tester | Creates visual prototypes, testing, API integration, and debugging. UI components and maintain consistent design. |
| Yam Karki | Analyst / Writer | Prepares documentation, gathers requirements, and manages reporting. |

1. Team Sprint Capacity Calculation

Based on the course guidance:

- A 1-point story equals a half-day to develop and a half-day to evaluate.

- Each full-time development team member contributes eight story points per two-week sprint.

- The Product Owner and Scrum Master are excluded from the development capacity.

- The development members contributing story points are Roshan, Crystal, Yojit, and Swapnil.

Therefore, total capacity = 4 developers × 8 story points = 32 story points per sprint.

Final Team Capacity for Sprint 1: 32 Points

2. Backlog Grooming and Story Sizing

During the backlog refinement meeting, all team members participated. The Scrum Master (Srijan) presented each story, while the Product Owner (Sameer) clarified any questions or scope details. Team members discussed and estimated each story using the Fibonacci sequence (1, 2, 3, 5, 8, and 13).

When there were differences in estimates, the team discussed until a consensus was reached. In cases of uncertainty, the team selected the higher estimate to allow sufficient time for development and testing.

3. Example of Story Sizing

Story:
As a first-time user, I want to create an account using my email and password so that I can have personalized access to work out plans.

Discussion:
This feature includes a registration form, validation logic, and database integration. It requires moderate effort.

Final Estimate: three story points.

4. Sized Product Backlog Summary

| No. | User Story Summary | Complexity | Story Points | Assigned Member |
| --- | --- | --- | --- | --- |
| 1 | Personalized Workout Generator | Hard | 8 | Roshan |
| 2 | Customized Exercise Advice | Hard | 8 | Roshan |
| 3 | Fitness Report (Weekly/Monthly) | Hard | 5 | Crystal |
| 4 | Auto-Save Logs | Moderate | 3 | Srijan |
| 5 | Workout Streak Counter | Moderate | 3 | Srijan |
| 6 | Motivational Daily Quote | Easy | 1 | Srijan |
| 7 | Daily Breathing Tip | Easy | 1 | Srijan |
| 8 | Dark Mode Toggle | Easy | 1 | Srijan |
| 9 | Micro-Workout Challenges | Hard | 8 | Srijan |
| 10 | Group Challenge with Progress Graph | Hard | 8 | Srijan |
| 11 | BMI Calculator | Moderate | 3 | Srijan |
| 12 | Diet Tracking System | Moderate | 3 | Roshan |
| 13 | Hydration Notifications | Easy | 1 | Roshan |
| 14 | Quick 5-Minute Workouts | Easy | 1 | Roshan |
| 15 | Step Counter on Dashboard | Easy | 1 | Roshan |
| 16 | Countdown Timer Mode | Hard | 8 | Crystal |
| 17 | Workout Journal | Hard | 8 | Crystal |
| 18 | Theme/Background Personalization | Hard | 5 | Crystal |
| 19 | Social Features (Share Progress) | Moderate | 3 | Crystal |
| 20 | Achievement Feedback | Moderate | 3 | Crystal |
| 21 | Easy Workouts for Beginners | Easy | 1 | Crystal |
| 22 | Music for Mood-based Exercise | Easy | 1 | Crystal |
| 23 | Intuitive Dashboard Layout | Easy | 1 | Crystal |
| 24 | Profile Creation | Hard | 8 | Yojit |
| 25 | Goal/Target Integration | Hard | 8 | Yojit |
| 26 | Workout Information Page | Hard | 5 | Yojit |
| 27 | Weekly Mood Summary | Moderate | 3 | Yojit |
| 28 | Color Theme Settings | Easy | 1 | Yojit |
| 29 | Progress Graph Visualization | Moderate | 3 | Yojit |
| 30 | Daily Reflection Question | Easy | 1 | Yojit |
| 31 | Visual Dashboard UI | Hard | 8 | Swapnil |
| 32 | Workout Quiz (Muscle Names) | Hard | 8 | Swapnil |
| 33 | Goal Visualizer (UI Path) | Hard | 5 | Swapnil |
| 34 | Streak/Badge UI | Moderate | 3 | Swapnil |
| 35 | Motivational Quote Display | Easy | 1 | Swapnil |
| 36 | Snack Idea Display | Easy | 1 | Swapnil |
| 37 | User Documentation and Help Page | Hard | 5 | Yam |
| 38 | Exercise Feedback Template | Moderate | 3 | Yam |
| 39 | Tips and Guidance Content | Easy | 1 | Yam |

Notes on Sprint Planning

The team chose to concentrate on the key components of user onboarding, account setup, and fundamental dashboard capabilities during the first sprint. These contain tales about creating user profiles, suggesting exercises, and setting up the user interface initially.

The team's estimated capacity is matched by the thirty-two narrative points of total anticipated workload for Sprint 1. In subsequent sprints, larger or more intricate tales will be broken down into smaller subtasks.

The final order of priority was examined and accepted by Sameer, the product owner.

6. Summary

| Category | Value |
| --- | --- |
| Total Team Members | 7 |
| Active Developers/Testers | 4 |
| Sprint Duration | 2 Weeks |
| Story Points per Developer | 8 |
| Total Team Capacity | 32 Points per Sprint |
| Sizing Method Used | Fibonacci (1, 2, 3, 5, 8, 13) |
| Facilitated By | Scrum Master: Srijan Shrestha |
| Product Name | Your Personalized Fitness Companion |