## Slide 1: Fitness & Nutrition Companion App
Product Roadmap
Team 1

## Slide 2: Project Overview & MVP
Our Mission Create a user-friendly desktop application that provides personalized workout routines, meal plans, and progress tracking to help users achieve their fitness goals.
Key Features
Personalized workout generation
Customized meal planning
Progress tracking & history
User profile management
MVP Delivery
Target Date: End of Week 10
Scope: Core functionality with basic UI/UX
Goal: Working demo with essential features

## Slide 3: Development Timeline 5-Sprint Structure (10 Weeks Total)
Sprint Timeline Focus Area
1
Sprint 1 Week 1-2 Setup & Design Foundation
2
Sprint 2 Week 3-4 User Management System
3
Sprint 3 Week 5-6 Core Workout & Meal Features
4
Sprint 4 Week 7 Progress Tracking
5
Sprint 5 Week 8 Testing & MVP Release
6

## Slide 4: Feature Clusters & Priority
High Priority (MVP Critical)
User Management - Sprint 2
Sign-up form, data storage
Workout Module - Sprint 3
Personalized generator, exercise DB
Meal & Nutrition - Sprint 3
Meal plans, calorie tracking
Medium Priority 4. Progress Tracking - Sprint 4
History logging, progress visualization
Backend & Storage - Sprint 2,4
SQLite database, data integrity
Foundation & Polish 6. UI/UX Layer - Sprint 1,5
Navigation, styling, user experience

## Slide 5: Team Responsibilities
Cross-Functional Collaboration
Key Integration Points
Design → Development: Sprint 1-2 (form design)
Development → Backend: Sprint 2-4 (data integration)
All Teams → Testing: Sprint 5 (quality assurance)
Team | Key Responsibilities
UI/UX Design | Wireframes, mockups, user flow, final polish
Development | Frontend/backend implementation, feature building
Backend & Data | Database design, storage solutions, data logi

## Slide 6: Success Metrics & Next Steps Measuring MVP Success
All core features functional
User data persists correctly
Basic personalization working
Clean, navigable interface
Stable with no critical bugs
Immediate Next Steps
Finalize Sprint 1 task breakdown
Begin UI/UX wireframing
Set up development environment
Establish team communication channels
Post-MVP Vision
Mobile app development
Social features & community building
Advanced analytics & reporting
Integration with wearable devices