Team Name: Team 1

Project: Work-King: Your Personalized Fitness Companion

Sprint: one

Scrum Master: Srijan Shrestha

Attendees

Srijan Shrestha (Scrum Master / Backend Developer)

Sameer Baral (Product Owner)

Roshan Khatri (Backend Developer / Tester)

Crystal Ghimire (Frontend Developer / Tester)

Yojit Gautam (UI/UX & Database Manager)

Swapnil Pandey (Designer / Tester)

Yam Karki (Analyst / Writer)

Overview of the Discussion

The Daily Scrum was successfully completed in the allotted 15 minutes. Every team member reported their work, future assignments, and obstacles. The backend-to-frontend integration problem, particularly is now affecting a number of members, was the primary topic of discussion. The crew demonstrated excellent collaboration and a thorough comprehension of Sprint 1 objectives.

Team Member Updates

Roshan Khatri (Backend Developer / Tester)

Yesterday: Worked on core backend logic for the Personalized Workout Generator and Customized Exercise Advice features.

Today: Finalizing user authentication testing and beginning the integration of workout data with the dashboard.

Blockers: Facing challenges with backend-to-frontend API integration due to incomplete UI components.

Crystal Ghimire (Frontend Developer / Tester)

Yesterday: Completed the login page design and helped select the final color theme for the app.

Today: Developing JavaScript logic for the Workout Details Page to dynamically render data from the backend.

Blockers: Needs coordination with Roshan to finalize data structure and integration details for API rendering.

Yojit Gautam (UI/UX & Database Manager)

Yesterday: Designed the Profile Creation interface and worked on wireframes for Color Theme Settings.

Today: Enhancing the Workout Information Page layout and adding the Daily Reflection Question feature.

Blockers: None reported. All tasks are progressing smoothly.

Swapnil Pandey (Designer / Tester)

Yesterday: Worked with Crystal on UI components and dashboard design consistency.

Today: Continuing frontend work, focusing on refining dashboard visuals.

Blockers: Dependent on backend data integration to complete interactive components.

Sameer Baral (Product Owner)

Yesterday: Reviewed layout, color schemes, and design consistency. Discussed data requirements with the Scrum Master for dashboard metrics.

Today: Finalizing dashboard visuals and login page design; gathering image assets for the app.

Blockers: None for his current tasks but monitoring integration progress closely.

Yam Karki (Analyst / Writer)

Yesterday: Worked on documentation for Sprint 1 and gathered requirements from the development team.

Today: Continuing documentation updates and preparing user guide sections.

Blockers: None reported.

Srijan Shrestha (Scrum Master / Backend Developer)

Yesterday: Coordinated team workflow and worked on backend stories such as Auto-Save Logs and Streak Counter.

Today: Leading efforts to resolve the integration issue and ensuring team alignment.

Blockers: None individually but managing the team-level integration blocker.

Identified as a Key Issue

Backend-Frontend Integration is the main obstacle.

Uncertain data flow and waiting API connections among backend and frontend parts affect several team members, including Roshan, Crystal, and Swapnil.

Plan of Action

Quick Task: Srijan, the Scrum Master, will lead a targeted breakout session involving Roshan (Backend), Crystal (Frontend), and Swapnil (UI/Frontend).

Objective:

Specify data formats and API requirements.

Create fictitious data for front-end testing.

For the next sprint days, create a clear integration workflow.

Anticipated Result: By the end of the day, backend-frontend relationship will be completely defined, allowing end-to-end feature testing and unblocking dependent tasks.

Considering Team Situation

The group is working effectively and making consistent progress toward the objectives of

Sprint 1. Communication and working together are excellent. The group is still optimistic about achieving sprint goals and is taking proactive measures toward fixing the implementation issue.