Team 1: Work-King – Your Personalized Fitness Companion

Scrum Master: Srijan Shrestha
Product Owner: Sameer Baral
Developers: Roshan Khatri, Crystal Ghimire, Yojit Gautam, Swapnil Pandey
Analyst/Writer: Yam Karki
Testers: Roshan Khatri, Crystal Ghimire, Swapnil Pandey

1. Team Capacity and Planning

Based on the course guidelines, each full-time developer contributes 8 story points per two-week sprint. The Scrum Master and Product Owner are excluded from the capacity calculation.

Developers contributing: Roshan, Crystal, Yojit, Swapnil
Total Capacity: 4 × 8 = 32 story points per sprint

Therefore, the final team capacity for Sprint 1 is 32 points.

2. Sprint Duration and Objective

Sprint Duration:  1 and half  Weeks
Sprint Goal:
Deliver the key onboarding and foundational features of the Work-King Fitness application, focusing on user account setup, personalized workout generation, and the main dashboard interface. These features will serve as the core of the Minimum Viable Product (MVP).

3. Sprint 1 Backlog

| Story ID | User Story Summary | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Personalized Workout Generator | 8 | Roshan |
| 2 | Customized Exercise Advice | 8 | Roshan |
| 24 | Profile Creation | 8 | Yojit |
| 26 | Workout Information Page | 5 | Yojit |
| 28 | Color Theme Settings | 1 | Yojit |
| 30 | Daily Reflection Question | 1 | Yojit |
| 32 | Workout Quiz (Muscle Names) | 8 | Swapnil |
| 33 | Goal Visualizer (UI Path) | 5 | Swapnil |
| 35 | Motivational Quote Display | 1 | Swapnil |
| 36 | Snack Idea Display | 1 | Swapnil |
| 37 | User Documentation and Help Page | 5 | Yam |
| 38 | Exercise Feedback Template | 3 | Yam |
| 39 | Tips and Guidance Content | 1 | Yam |

Total Story Points Committed for Sprint 1: 32

4. Sprint Planning Notes

- The team collaboratively reviewed and sized all user stories using the Fibonacci sequence (1, 2, 3, 5, 8, 13).

- When estimates varied, the team discussed until a consensus was achieved.

- For uncertain items, the higher estimate was selected to ensure enough time for development and testing.

- Dependencies were analyzed, ensuring that profile setup and workout generation were prioritized before secondary features like motivational quotes and reflections.

- The Product Owner confirmed the final sprint scope and priorities.

5. Minimum Viable Product (MVP)

The MVP for the first release includes:

- Account and profile creation

- Personalized workout and exercise recommendations

- Dashboard and interface setup

- Motivational and content features for user engagement

6. Sprint Summary

| Category | Value |
| --- | --- |
| Total Team Members | 7 |
| Active Developers/Testers | 4 |
| Sprint Duration | 2 Weeks |
| Story Points per Developer | 8 |
| Total Team Capacity | 32 Points |
| Sizing Method Used | Fibonacci (1, 2, 3, 5, 8, 13) |
| Facilitated By | Scrum Master: Srijan Shrestha |
| Product Name | Work-King: Your Personalized Fitness Companion |